# Nutrivana Sprint 10 Weekly Sync Notes

Date: May 20, 2025

Sprint: Sprint 10 (May 13-26)

Attendees: Shristi Sharmistha, Arjun Mehta, Priya Nair, Kabir Sharma, Ananya Iyer

# Sprint Health Check

MON-001 metrics dashboard: Complete. Live since May 15.

MON-002 pregnant women analysis: Complete. Results shared in email thread this morning. 3.1x engagement confirmed.

BUG-010 and BUG-011: Both complete and deployed.

NPS-001: Survey launched this morning — results coming in.

AN-CR-003: Complete. Analysis load time 0.7 seconds.

RES-001 interviews: 3 of 5 complete. Remaining 2 this week.

V2-PLAN-001: In progress. Draft priorities shared in Slack.

Overall: Sprint on track. 6 of 9 tickets done with 6 days remaining.

# Key Discussion 1 — Pregnant Women Cohort Analysis Results

Shristi opened by asking Arjun to walk the team through the cohort analysis results formally.

Arjun presented the numbers: sessions per day 4.2 vs 1.8 overall, session length 6.3 vs 2.8 minutes, Day 7 retention 81.8% vs 41.9%. Combined engagement multiple: 3.1x. Methodology verified — not survivorship bias, not a small-sample coincidence.

The iodine finding was the most surprising to the team. 54% of pregnant users tracking iodine vs under 5% of all other users. Arjun explained that iodine deficiency is a serious prenatal risk for fetal brain development — users tracking iodine specifically are medically informed users with doctor-prescribed targets.

Kabir asked the design question: what does this mean for the product? If these users have specific trimester-based targets that the current app does not support, what are they doing?

Ananya answered from the interviews. All 3 users she has spoken to so far are manually editing their micronutrient goals every time they transition between trimesters. One user said she recalculates her iron target from a spreadsheet her doctor gave her. The app is not supporting the trimester transition workflow at all.

Shristi made the decision: prenatal presets become Q3 priority 2 immediately. The 3.1x engagement is confirmed, the user pain is confirmed from interviews, and the feature gap is clear. Trimester-specific micronutrient targets. ICMR guidelines not WHO.

Priya asked a practical question: how would users identify themselves as pregnant in the current onboarding? There is no pregnancy option. Shristi confirmed this will be part of the Sprint 12 simplified onboarding redesign — pregnancy will be added as a fourth health goal option.

# Key Discussion 2 — NPS Survey First Results

Ananya shared the first batch of NPS survey responses (survey launched this morning, 47 responses in the first 3 hours).

Score so far: 31 (small sample, expected to move). More important is the open text.

Top themes emerging from first 47 responses: Custom recipe builder: 11 mentions, Goal setup complexity: 8 mentions, Barcode scanner: 7 mentions.

Ananya read one open text response directly: The calorie goal setup was confusing. What is EER? I had to Google it.

And another: I completed the setup but I am not sure I did it right.

Shristi stopped on the second quote. A user who completed the setup is not confident they did it right. This is not just a completion problem — it is a confidence problem. Users who doubt their goals trust the app less and churn sooner.

Arjun confirmed he can check this in the data. Users who revisit the goal settings screen multiple times in the first week likely have lower Day 7 retention than users who set goals once and never revisit.

Action: Arjun to run goal settings revisit analysis by May 22.

# Key Discussion 3 — V2 Priorities and Q3 Roadmap

Shristi shared the draft Q3 priorities document. Three confirmed priorities based on Sprint 10 data:

Priority 1 — Simplified onboarding: NPS open text (goal setup complexity is top complaint), expected funnel analysis confirmation in Sprint 11.

Priority 2 — Prenatal presets: 3.1x engagement, user interviews confirming trimester-specific need.

Priority 3 — Custom recipe builder: top NPS feature request, also the top missing capability for users who cook Indian food.

Arjun gave complexity estimates. Simplified onboarding 2 sprints. Prenatal presets 1.5 sprints. Custom recipe builder 2 sprints. All three fit in Q3 if onboarding starts Sprint 12.

Kabir presented an initial sketch for simplified onboarding on his iPad. 3 questions: what is your main goal, how active are you (3 plain language options), what is your current weight. EER runs invisibly. User sees only their personalised calorie goal.

The team reacted positively. Priya said the routing change is straightforward — the EER form moves to profile settings, not deleted. New users see the 3-question flow. Existing users are not affected.

Shristi approved the direction. Sprint 12 begins simplified onboarding design and implementation. Sprint 12-13 begins prenatal presets.

# User and Market Updates

NPS survey live this morning. Full results by May 21.

Dr. Kavitha Rao partnership post went live May 21 — 89 installs in first 48 hours from tracking link. Partnership performing well.

Instagram following: 487 followers. Engagement rate 4.8%.

MAU trending toward 1,200 by end of May. 47% growth since launch. Zero paid acquisition. All organic and partnership-driven.

# Decisions Made

1. Prenatal micronutrient presets confirmed as Q3 priority 2. ICMR values to be used over WHO values for Indian users.

2. Pregnancy to be added as fourth health goal option in simplified onboarding flow being designed for Sprint 12.

3. Q3 priority order locked: simplified onboarding, prenatal presets, custom recipe builder.

# Action Items

| Action | Owner | Due Date |
| --- | --- | --- |
| Share pregnant women cohort data with Ravi in investor update | Shristi | May 28 |
| Run goal settings revisit vs Day 7 retention analysis | Arjun | May 22 |
| Complete remaining 2 pregnant women interviews | Ananya | May 22 |
| Finalise Q3 priorities document and share with Ravi | Shristi | May 30 |
| NPS full results shared with team | Ananya | May 21 |

# Next Week Focus

Sprint 11 begins May 27. Pure research sprint. Feature adoption reports for Custom Food and Nutrient Analysis. Formal funnel analysis confirming goal setup drop-off. Retention cohort analysis. No new feature work until the research is complete.