# Sprint 12 Planning — Nutrivana

Sprint dates: June 10 to June 23, 2025

Launch the simplified onboarding process for 50% of users through an A/B test and initiate the design and backend work for prenatal micronutrient presets. We will not complete the full rollout of these features this sprint.

# Team Capacity

| Person | Role | Available Days | Focus This Sprint |
| --- | --- | --- | --- |
| Arjun Mehta | CTO | 10 | ONBD-002 backend, PRE-002 backend, A/B test, metrics |
| Priya Nair | Frontend Engineer | 10 | ONBD-003 frontend, PRE-003 frontend start |
| Kabir Sharma | Designer | 10 | ONBD-001 design, PRE-001 design |
| Ananya Iyer | Marketing | 10 | NPS-002 setup, MKT-002, user testing for designs |
| Shristi Sharmistha | CEO & Product Manager | 10 | BUG-013, coordination, PRE-001 research review |

# Sprint Backlog

| Ticket ID | Title | Assignee | Story Points | Priority | Why This Sprint |
| --- | --- | --- | --- | --- | --- |
| ONBD-001 | Simplified onboarding — 3 question flow design | Kabir | 5 | P0 | This design is crucial for improving user onboarding based on recent funnel data. |
| ONBD-002 | Simplified onboarding — backend implementation | Arjun | 5 | P0 | Backend work is essential to support the new onboarding flow and A/B testing. |
| ONBD-003 | Simplified onboarding — frontend implementation | Priya | 5 | P0 | Frontend implementation is needed to complete the onboarding experience for testing. |
| PRE-001 | Prenatal presets — research and design | Kabir | 5 | P1 | Research is necessary to inform the design of prenatal presets based on user needs. |
| PRE-002 | Prenatal presets — trimester auto-update logic | Arjun | 3 | P1 | This logic is required to ensure the app provides relevant nutrient information based on user pregnancy stages. |
| MET-002 | Weekly metrics — June week 1 and 2 | Arjun | 1 | P1 | Tracking metrics will help us measure the impact of changes made during this sprint. |
| ONBD-004 | Simplified onboarding A/B test setup | Arjun | 3 | P1 | Setting up the A/B test is critical for validating the new onboarding flow. |
| BUG-013 | Retention numbers inconsistent between reports | Arjun | 2 | P2 | Resolving this bug is necessary to ensure accurate reporting of user retention metrics. |
| MKT-002 | Press outreach — building the data story | Ananya | 2 | P2 | Building a narrative around our data will support marketing efforts for the new features. |
| NPS-002 | NPS survey round 2 — June 30 setup | Ananya | 2 | P1 | Setting up the NPS survey is important for gathering user feedback post-launch. |
| PRE-003 | Prenatal presets — frontend implementation (partial) | Priya | 5 | P1 | Starting this implementation now will allow us to build on it in Sprint 13. |

# Success Criteria

The simplified onboarding 3-question flow is designed, built, and live in A/B test by June 20.

Preliminary completion rate data from the A/B test is available by June 18.

ICMR prenatal research is completed and the design is approved by June 16.

Backend logic for the prenatal trimester auto-update is fully implemented.

The NPS survey is set up and ready for launch on June 30.

The retention metric definition for BUG-013 is standardized.

The scope for PRE-003 in Sprint 12 is complete, including the pregnancy option and trimester selection.

# Dependencies

ONBD-003 cannot start until ONBD-001 Figma designs are approved.

ONBD-004 A/B test setup is contingent on the completion of ONBD-002 and ONBD-003.

PRE-002 requires the completion of PRE-001 research to proceed with backend logic.

Implementation of PRE-003 is dependent on the approval of PRE-001 Figma designs.

# Risks

Risk: User testing for ONBD-001 may lack participants who abandoned the original onboarding. Mitigation: Ananya will identify abandoned users from funnel data to ensure a suitable testing pool.

Risk: Disagreement on ICMR vs WHO iron values could delay design and backend work for PRE-001. Mitigation: Arjun and Ananya will present supporting evidence for the ICMR values to facilitate a quick consensus.

Risk: The sprint scope of 38 story points is the highest in project history, risking potential slippage. Mitigation: PRE-003 is planned to carry over, but the team must stay focused on completing other tickets on time.

# Definition of Done

The simplified onboarding is live in A/B test with a confirmed 50/50 user split.

ICMR prenatal values are confirmed and documented in the technical specification.

The backend for PRE-002 is tested with simulated trimester transitions.

The metric definition for BUG-013 is documented and standardized.

The NPS-002 survey is configured and ready for the June 30 launch.

The scope for PRE-003 in Sprint 12 is complete, including the pregnancy option and trimester selection screen functioning in staging.