# Sprint 11 Planning — Nutrivana

Sprint dates: May 27 to June 9, 2025

Complete all research and analysis documents that provide the data foundation for Q3 decisions. No new features will be developed this sprint.

# Team Capacity

| Person | Role | Available Days | Focus This Sprint |
| --- | --- | --- | --- |
| Arjun Mehta | CTO | 10 | Retention cohort, funnel analysis, metrics |
| Priya Nair | Frontend Engineer | 10 | Bug fix BUG-012, technical support for research queries |
| Kabir Sharma | Designer | 10 | Competitive analysis, V2 design sketches |
| Ananya Iyer | Marketing | 10 | Customer interview documentation, competitive update |
| Shristi Sharmistha | CEO/Product Manager | 10 | Feature adoption reports, funnel report, analysis |

# Sprint Backlog

| Ticket ID | Title | Assignee | Story Points | Priority | Why This Sprint |
| --- | --- | --- | --- | --- | --- |
| RES-002 | Feature adoption report — Custom Food Creator | Shristi | 3 | P1 | Essential for understanding how well the custom food feature is performing. |
| RES-003 | Feature adoption report — Nutrient Analysis | Shristi | 3 | P1 | Critical to assess user engagement with nutrient tracking. |
| RES-004 | Goal setting funnel analysis — 38% drop-off | Arjun | 5 | P0 | Needed to identify where users are losing interest in goal setting. |
| RES-005 | Customer interview notes — 8 beta users March | Ananya | 2 | P2 | Documentation of user feedback is vital for future feature improvements. |
| RES-006 | Competitive analysis update — post-launch | Shristi | 2 | P2 | To stay informed about competitor offerings and adjust our strategy. |
| MET-001 | Weekly metrics sheet — May complete | Arjun | 2 | P1 | Provides the necessary metrics for the feature adoption reports. |
| RET-001 | Retention cohort analysis — May cohort | Arjun | 3 | P1 | Important to understand user retention trends for Q3 planning. |
| BUG-012 | Trend chart double-counting supplement logs | Arjun | 2 | P2 | Fixing this bug is necessary for accurate reporting. |
| FUN-001 | Funnel analysis report — March and June cohorts | Shristi | 3 | P1 | Synthesis of funnel data is crucial for understanding user behavior. |

# Success Criteria

Custom food 2.3x Day 30 retention formally confirmed with sample sizes documented.

First-3-sessions custom food insight confirmed with data.

38% goal setting drop-off confirmed with exact funnel data.

May metrics sheet complete with all 4 weeks of May documented.

May retention cohort analysis complete with custom food segmentation.

All 8 March beta user interviews formally documented.

Funnel analysis report complete with both March and June funnels.

# Dependencies

RES-002 depends on MET-001 being complete — need May metrics to provide context for feature adoption numbers.

RES-004 depends on Arjun having built the funnel query — he starts this on May 27 before any other Sprint 11 ticket.

FUN-001 depends on RES-004 being complete — the funnel report synthesizes the raw funnel analysis data into a full document.

# Risks

Risk: RES-004 funnel analysis: the query spans 3 different database tables with timestamps. If timestamp data is incomplete for some users, the drop-off percentages will be inaccurate. Mitigation: Arjun validates the query against a sample of known users before running the full analysis.

Risk: RES-002 retention correlation: the custom food cohort (287 users) and non-custom-food cohort (413 users) must be well defined before the 2.3x number is stated. Sample size validation is required. Mitigation: Conduct a thorough review of cohort definitions and ensure sample sizes are validated before reporting.

# Definition of Done

All 9 research documents completed and shared in team Slack.

Every number in RES-002 and RES-004 verified against Supabase raw data.

Funnel analysis 38% drop-off confirmed with sample size documented.

May metrics sheet validated by Shristi against Supabase.

No research document contains unverified claims.