# Nutrivana Weekly Sync — Sprint 2

Date: January 22, 2025

Sprint: Sprint 2 (January 15-28)

Attendees: Shristi, Arjun, Priya, Kabir, Ananya

# Sprint Health Check

Sprint 2 has one critical blocker resolved and one discovery that changes product direction. NUTR-TASK-001 USDA integration hit a rate limit problem on Day 1. Bulk import now complete — 300,000+ foods in Supabase, search performance 180-200ms. NUTR-TASK-002 fuzzy search is currently in progress. GOAL-001 and GOAL-002 are both in progress, with no blockers reported on these tickets, but they require further attention as we move forward.

# Key Discussion 1 — Indian food gap crisis

Arjun raised the most significant product concern so far. During USDA bulk import testing, he searched the most common Indian foods. Chapati: 0 results. Dal (any variety): 0 results. Paneer: 3 results (all American restaurant varieties, wrong macros). Idli: 0 results. Dosa: 0 results. Poha: 0 results. Rajma: 0 results. Arjun said: "We are building a nutrition app for Indian users and they cannot find their staple foods. This is the gap we said we would solve but we have no solution built." Silence for a moment. Shristi asked: what are our options? Option A — do nothing in V1, tell users to use custom food. Problem: Custom Food was not planned until Sprint 7. Option B — manually add top 50 Indian foods using IFCT data. Problem: IFCT licensing takes time and we do not have the data. Option C — fast-track Custom Food Creator to Sprints 5-6. Seed the database with top 30 Indian foods ourselves before beta. Ananya said: Option A is not acceptable. 7 of 10 waitlist users mentioned Indian food as a pain point. If we launch without Indian food support we are building the same broken product they already hate. Kabir: "Our value proposition is being the nutrition app that understands Indian users. If we cannot find chapati on day one we have failed." Shristi decided: Option C. Custom Food fast-tracked to Sprints 5-6. Shristi will personally research and add top 30 Indian foods before beta using IFCT data. Significant scope addition but the right call.

# Key Discussion 2 — PRD activity level definition mismatch (GOAL-001)

Arjun found a second mismatch beyond the 5-vs-4 levels resolved in Sprint 1. The PRD describes activity level 3 as "moderately active (3-5 days exercise per week)" but the USDA formula defines it as "moderately active (walking 1.5-3 miles per day)." Different definitions for the same level. Team discussed: which definition is more useful for users self-assessing their activity? Arjun: USDA miles-per-day definition is precise but users struggle to know if they walk 2 miles daily. Priya: the exercise-frequency definition (3-5 days) is how fitness apps universally describe activity levels. Users know this. Shristi decided: use exercise-frequency for UI labels. Map internally to USDA calorie multiplier. Easy user self-assessment with accurate EER formula. PRD updated.

# Key Discussion 3 — User feedback on food search

Ananya shared informal feedback from 3 waitlist users she spoke to this week. All 3 said the same thing without being prompted — they stopped using MyFitnessPal because they could not find Indian food.

One quote worth saving for marketing. A Bangalore-based software engineer said: "I have a spreadsheet where I manually look up nutrient values for every Indian food I eat. I have been doing this for 2 years. If your app has my foods I will never go back to the spreadsheet."

Shristi said this quote is the clearest articulation of Nutrivana's value proposition she has heard from a real user. Ananya to save it for launch marketing copy.

Shristi also noted: the Indian food gap is not just a product problem we discovered in the database. It is a real user pain that has been validated three times now — in the USDA import testing, in the waitlist survey data, and now in direct user conversations. The fast-track decision on Custom Food was the right call.

# User and Market Updates

Waitlist at 67 users. Quality is high — Ananya screened several signups and confirmed they match the target demographic: health-conscious Indians aged 22-40 frustrated with existing apps.

Instagram content performing well. Post about micronutrient tracking got 847 impressions last week. Ananya planning a Reel about the Indian food gap for February — Kabir will help with graphics.

# Decisions Made

1. Custom Food Creator fast-tracked to Sprints 5-6

2. Activity level UI: exercise frequency. Internal: USDA multiplier

3. Shristi seeds top 30 Indian foods before beta using IFCT data

4. IFCT as reference for Indian food nutrient values

# Action Items

| Action | Owner | Due Date |
| --- | --- | --- |
| Add Custom Food to roadmap, create CF-EPIC-001 in Jira | Shristi | Jan 25 |
| Research top 30 missing Indian foods with IFCT values | Shristi | Feb 15 |
| Document Indian food gap — list with user priority ranking | Shristi/Ananya | Feb 15 |
| PRD update — activity level definitions | Shristi | Jan 23 |
| Ananya to plan Instagram Reel for February | Ananya | Feb 1 |

# Next Week Focus

Complete Sprint 2 — all 6 tickets by January 28. Begin Sprint 3 planning.