# Nutrivana Weekly Sync — Sprint 3

Date: February 5, 2025

Sprint: Sprint 3 (January 29 - February 11)

Attendees: Shristi, Arjun, Priya, Kabir, Ananya

# Sprint Health Check

Sprint 3 tracking well. GOAL-005 through GOAL-008 (macro goal setting) in progress or complete. Priya has full ownership of macro goal setting frontend — her first sprint as primary implementer on multiple tickets.

Flag: GOAL-009 (micronutrient list) taking longer than estimated. PRD specifies tabbed interface but a discoverability problem has emerged. Discussed below.

# Key Discussion 1 — Micronutrient list design (GOAL-009)

Kabir presented the problem. PRD specifies micronutrients in tabs (Vitamins, Minerals, Electrolytes, Other). In Figma it looks clean. But Ananya showed the prototype to 3 waitlist users informally — 2 of them missed nutrients in non-active tabs entirely.

Kabir proposed: single scrollable list with sticky category headers. Every nutrient visible without interaction.

Arjun: technically easier — no tab state management.

Priya: she had started implementing tabs and would need to restart. Estimated 2 extra days.

Ananya: discoverability on first visit is critical. Users setting up micronutrient goals for the first time need to see all options. Tabs hide options. Scroll reveals them.

Shristi: the right design is worth 2 days. Proceed with single scroll. PRD override documented. Kabir updates Figma by February 7.

# Key Discussion 2 — Floating point bug in macro validation (GOAL-007)

Priya found a bug during testing. When users enter 33.33 / 33.33 / 33.34 (equal macro splits) the JavaScript sum is 99.99999999. Validation incorrectly flags this as invalid.

Arjun: classic JavaScript floating point precision issue. Fix: parseFloat(sum.toFixed(2)) before validation.

Priya asked: should we apply this rounding everywhere we display nutrient values?

Shristi: yes. Any number from a calculation (not a raw database value) uses this rounding pattern. Team coding standard from now.

Arjun to audit all existing calculation code for floating point handling.

# Key Discussion 3 — Ananya joining design reviews

Shristi raised that in the GOAL-009 discussion, Ananya's discoverability concern was the most important input but she gave it informally — after designs were nearly finalized.

Going forward Ananya joins all design reviews as a standing attendee. Kabir shares Figma links with Ananya before all design review meetings.

Ananya: "I want to be involved earlier. I keep hearing about design decisions after they are made."

# User and Market Updates

Waitlist at 94. Instagram Reel about Indian food gap in production (Kabir helping with graphics). Targeting 150 users by March 31.

Notable user feedback from a Bangalore engineer (same one from last week): "If your app has my foods I will never go back to my spreadsheet." Shristi: save this quote — it is the clearest articulation of our value proposition.

# Decisions Made

1. GOAL-009: single scroll with sticky headers replaces tabs. PRD updated.

2. parseFloat(toFixed(2)) standard for all calculated nutrient values.

3. Ananya joins all design reviews from Sprint 4 as standing attendee.

# Action Items

| Action | Owner | Due Date |
| --- | --- | --- |
| Kabir updates Figma for GOAL-009 single scroll design | Kabir | Feb 7 |
| Arjun audits existing code for floating point handling | Arjun | Feb 10 |
| PRD updated with GOAL-009 override | Shristi | Feb 6 |
| Ananya added to all design review calendar invites | Shristi | Feb 6 |

# Next Week Focus

Complete Sprint 3 by February 11. Priya presents GOAL-009 implementation for team review February 10.