# Sprint 3 Planning — Nutrivana

January 29 to February 11, 2025

Complete all macro and micro goal setting features so users can establish detailed nutrition targets. Begin developing the food diary UI components.

# Team Capacity

| Person | Role | Available Days | Focus This Sprint |
| --- | --- | --- | --- |
| Arjun Mehta | CTO | 10 | Implement macro and micronutrient tracking features |
| Priya Nair | Frontend Engineer | 10 | Develop UI for goal setting and food diary |
| Kabir Sharma | Designer | 10 | Finalize designs for goal setting UI |
| Ananya Iyer | Marketing | 10 | Prepare marketing materials for new features |
| Shristi Sharmistha | PM | 10 | Oversee sprint progress and facilitate team collaboration |

# Sprint Backlog

| Ticket ID | Title | Assignee | Story Points | Priority | Why This Sprint |
| --- | --- | --- | --- | --- | --- |
| GOAL-005 | Default macro distribution 40:30:30 | Arjun | 2 | P1 | Establish baseline macro settings for user customization. |
| GOAL-006 | Custom macro percentage input | Priya | 3 | P1 | Allow users to personalize their macro ratios for better tracking. |
| GOAL-007 | Validate macros sum to 100% | Priya | 3 | P1 | Ensure user inputs are accurate and meet nutritional standards. |
| GOAL-008 | Select macros to track | Priya | 2 | P1 | Enable users to choose which macros they want to monitor. |
| GOAL-009 | View micronutrient list by category | Kabir/Priya | 5 | P1 | Provide users with a comprehensive view of available micronutrients. |
| GOAL-010 | Select micronutrients to track | Arjun | 3 | P1 | Facilitate user selection of key micronutrients for tracking. |
| GOAL-011 | Edit custom micronutrient goal values | Arjun | 2 | P2 | Allow users to adjust their micronutrient goals for flexibility. |
| GOAL-012 | RDA values by age and gender loaded | Arjun | 2 | P1 | Ensure users have access to relevant dietary recommendations. |
| NUTR-005 | Food diary view with goal nutrient columns | Priya | 3 | P0 | Set the foundation for users to log food against their goals. |
| NUTR-006 | Select meal type | Priya | 2 | P0 | Enhance food diary functionality by categorizing meals. |

# Success Criteria

User can complete the macro goal setup process from start to finish.

Macro validation correctly identifies edge cases, such as floating point sums.

Micronutrient list displays all 40+ nutrients organized by category.

Users can select up to 20 micronutrients to track.

Food diary skeleton is visible with dynamic columns reflecting user goals.

# Dependencies

Final designs for goal setting UI must be completed by Kabir.

Backend support for macro and micronutrient tracking must be ready.

# Risks

Risk: Delays in UI design may impact frontend development. Mitigation: Kabir will prioritize designs to ensure they are ready before development begins.

Risk: Potential bugs in macro validation logic. Mitigation: Thorough testing will be conducted to catch edge cases before deployment.

# Definition of Done

All code is reviewed and merged into the main branch.

User interface components are fully functional and responsive.

All acceptance criteria for each ticket are met and tested.

Documentation for new features is updated and accessible.