# Sprint 5 Planning — Nutrivana

February 26 to March 11, 2025

Complete all remaining food logging flows, including supplement management, editing, deleting, and date-wise diary functionality. Begin custom food creation, making the food diary fully functional for V1 by the end of this sprint.

# Team Capacity

| Person | Role | Available Days | Focus This Sprint |
| --- | --- | --- | --- |
| Arjun Mehta | CTO | 10 | Backend support for food diary and custom food features |
| Priya Nair | Frontend Engineer | 10 | Implementing food logging flows and custom food creation |
| Kabir Sharma | Designer | 10 | Designing UI for supplement section and food diary |
| Ananya Iyer | Marketing | 10 | Scheduling user interviews for feedback on food diary |
| Shristi Sharmistha | PM | 10 | Overseeing sprint progress and ensuring feature completion |

# Sprint Backlog

| Ticket ID | Title | Assignee | Story Points | Priority | Why This Sprint |
| --- | --- | --- | --- | --- | --- |
| NUTR-011 | Select custom recipe source | Priya | 2 | P1 | Essential for users to log meals from custom recipes. |
| NUTR-012 | Select custom food source | Priya | 2 | P1 | Allows users to log custom foods, enhancing personalization. |
| NUTR-013 | Log custom meal without portion adjust | Priya | 2 | P1 | Critical for initial logging experience of custom meals. |
| NUTR-014 | Supplement section toggle | Kabir/Priya | 5 | P1 | Improves user experience by allowing easy access to supplements. |
| NUTR-019 | Edit logged item portion size | Priya | 3 | P1 | Users need to adjust portion sizes for accurate tracking. |
| NUTR-020 | Delete logged item with confirmation | Priya | 2 | P1 | Prevents accidental deletions, ensuring user confidence. |
| NUTR-021 | Recalculate totals on add edit delete | Priya/Arjun | 5 | P0 | Critical for maintaining accurate nutrient totals in diary. |
| NUTR-022 | Separate diary per date with date picker | Arjun/Priya | 8 | P0 | Enables users to view diary entries by date, enhancing usability. |
| NUTR-023 | Fresh empty diary on new day | Priya | 1 | P1 | Provides a clear start for users each day. |
| NUTR-024 | Auto-save all diary actions | Priya | 1 | P0 | Ensures user data is not lost during logging. |
| NUTR-025 | Edit food logs for past and future dates | Arjun/Priya | 2 | P1 | Allows users to correct entries, improving tracking accuracy. |
| NUTR-026 | Duplicate food warning | Priya | 1 | P2 | Helps prevent confusion from logging the same food multiple times. |
| CF-001 | Create custom food with name serving value unit | Priya/Arjun | 3 | P1 | Fundamental for users to create personalized food entries. |
| CF-002 | Add nutrient values to custom food | Priya/Arjun | 3 | P1 | Essential for users to track nutrients in their custom foods. |

# Success Criteria

All food logging flows are implemented and functional.

Custom food creation feature is live and tested.

User feedback on the food diary is collected through interviews.

# Dependencies

All design assets for the food diary and custom food features must be completed before development starts.

Backend API endpoints must be ready to support new logging features.

# Risks

Risk: Potential delays in design approvals Mitigation: Schedule regular check-ins with the design team to ensure alignment.

Risk: Integration issues between frontend and backend Mitigation: Conduct thorough testing and have a dedicated time for integration testing.

# Definition of Done

All features are implemented and pass unit tests.

User acceptance testing is completed with no critical issues.

Documentation for new features is updated and accessible.