# Nutrivana Weekly Sync — Sprint 7

Date: April 7, 2025

Sprint: Sprint 7 (April 1-14)

Attendees: Shristi, Arjun, Priya, Kabir, Ananya

# Sprint Health Check

First beta sprint. 200 users active since April 1. 6 bugs reported by users in first 7 days. 4 found internally. Total: 10 bugs this sprint.

Status April 7:

NUTR-BUG-001 (nutrients not updating after food add): Arjun fixing, expected April 8.

AN-BUG-003 (analysis not updating after delete): same root cause as NUTR-BUG-001, being fixed simultaneously.

GOAL-BUG-002 (gender change not triggering EER recalculation): CRITICAL — discussed below.

GOAL-BUG-004 (micronutrient selections not saved across sessions): CRITICAL — discussed below.

All other bugs P2 — in progress.

# Key Discussion 1 — GOAL-BUG-002 health escalation

Shristi opened with GOAL-BUG-002 as a health risk requiring immediate escalation.

Beta user BT-023 reported: "I changed my gender from male to female in my profile but my calorie goal did not change. I think I am eating on the wrong budget."

Arjun confirmed: real bug. When user changes gender in profile, EER formula recalculation is not triggered. Calorie goal stays at old male EER value.

Shristi: a female user eating on a male calorie budget is a meaningful health risk. Male EER is typically 400-600 calories higher than female EER for same age and activity level. A female user eating 2400 when her goal should be 1900 is getting materially wrong health guidance.

Arjun: fix requires that whenever gender, age, or activity level changes in user profile, EER formula automatically recalculates and calorie goal updates immediately with user notification.

Shristi: this is Arjun's only priority until fixed. All other Sprint 7 work paused for him. Target: fix and deploy by April 11.

Shristi also: she will personally message beta user BT-023 today with an explanation and apology before the fix is deployed. The user should not have to wait to be told what happened.

# Key Discussion 2 — GOAL-BUG-004 session persistence failure

Priya raised GOAL-BUG-004. 4 beta users reported micronutrient selections reset on every browser refresh.

Priya explained: micronutrient selections stored in React state only — never persisted to Supabase nutrient_targets table. Within a session state survived. On refresh, React state destroyed and database had no record. Bug not caught in internal testing because team always tested within a single session. Nobody tested the refresh scenario.

Shristi: this is the most embarrassing bug of the project. A core feature — micronutrient goal setting — never actually saved. Users who spent time selecting their micronutrients thought those selections were saved. They were not.

Priya: fix is clear — persist to nutrient_targets on every change. 3 days estimated.

Arjun: second priority immediately after GOAL-BUG-002.

Team agreed: cross-session persistence testing (log out, clear browser, log back in, verify state persists) is now in the definition of done for any feature involving user selections.

# Key Discussion 3 — Root cause pattern (NUTR-BUG-001 + AN-BUG-003)

Arjun shared that while fixing NUTR-BUG-001 he found the same root cause behind AN-BUG-003. Both are caused by FoodDiaryContext not being implemented — diary and analysis components reading state independently instead of from shared context.

Implementing FoodDiaryContext correctly fixes both bugs simultaneously.

Shristi: this is the FoodDiaryContext deferred three times. The bugs in beta are the direct consequence of those deferrals. This pattern — defer architectural work, face bugs later — stops.

Going forward: when architectural work is identified in a retrospective it gets a Jira ticket and a specific sprint assignment. It cannot be deferred without a documented risk note approved by Shristi.

# User and Market Updates

Metrics — First Week Beta: DAU: 67 (33.5% of 200 beta users). Day 7 retention: 34%. Custom foods created: 23 — all Indian foods. Chapati, Dal Tadka, Paneer the top 3. App Store early reviews: 3.8 average from 12 reviews.

Ananya's feedback themes: top complaint — totals not updating (fixing). Second complaint — micronutrient selections resetting (fixing). Positive: "Finally an app that lets me add chapati" (3 separate users, unprompted). Positive: "I can finally track my iron levels" (2 users).

Ananya: the positive feedback validates the core product direction. The bugs are fixable. The product direction is right.

# Decisions Made

1. GOAL-BUG-002: Arjun's only priority until fixed April 11. Shristi personally messages user BT-023 today.

2. Cross-session persistence test added to definition of done.

3. Deferred architectural work requires Jira ticket + sprint assignment.

# Action Items

| Action | Owner | Due Date |
| --- | --- | --- |
| Fix GOAL-BUG-002 — EER recalculation on profile changes | Arjun | Apr 11 |
| Personal message to beta user BT-023 | Shristi | Apr 7 EOD |
| Fix GOAL-BUG-004 — persist micronutrient selections | Arjun/Priya | Apr 12 |
| Implement FoodDiaryContext (NUTR-BUG-001 fix) | Priya/Arjun | Apr 8 |
| Add cross-session persistence test to DoD | Shristi | Apr 8 |
| Ananya compiles full beta feedback theme report | Ananya | Apr 14 |

# Next Week Focus

Fix all P1 bugs by April 12. No new features. Stability and user trust are the only priorities.