# Sprint 7 Planning — Nutrivana

Sprint dates: April 1 to April 14, 2025

Address all critical bugs identified during the beta launch within 14 days. No new features will be developed this sprint.

# Team Capacity

| Person | Role | Available Days | Focus This Sprint |
| --- | --- | --- | --- |
| Arjun Mehta | CTO | 10 | Bug fixing |
| Priya Nair | Frontend Engineer | 10 | Bug fixing |
| Kabir Sharma | Designer | 10 | Design QA and bug fixes |
| Ananya Iyer | Marketing | 10 | Managing beta user communication |
| Shristi Sharmistha | CEO/Product Manager | 10 | Bug triage and user communication |

# Sprint Backlog

| Ticket ID | Title | Assignee | Story Points | Priority | Why This Sprint |
| --- | --- | --- | --- | --- | --- |
| AN-CR-001 | Bar Graph Redesign | Priya Nair | 3 | P1 | This is a known issue from Sprint 6 that affects user experience significantly. |
| AN-BUG-002 | BMR Calculation Error | Arjun Mehta | 5 | P0 | Critical for user trust; must be resolved immediately. |
| AN-BUG-003 | Data Loss on Logout | Priya Nair | 8 | P0 | Data integrity issue that could lead to user dissatisfaction. |
| AN-BUG-004 | Slow Loading Times | Kabir Sharma | 2 | P1 | Affects core functionality for the majority of users. |
| AN-BUG-005 | Minor UX Glitch on Profile Page | Kabir Sharma | 1 | P3 | Not blocking but should be addressed to enhance user experience. |

# Success Criteria

All P0 bugs are acknowledged and fixed within 24 hours.

All P1 bugs are resolved within 48 hours.

User feedback indicates improved trust in the app post-resolution.

# Dependencies

Timely reporting of bugs by beta users.

Effective communication channels with beta users.

# Risks

Risk: Delayed bug reports from users Mitigation: Proactively reach out to users for feedback.

Risk: Overwhelming number of bugs reported Mitigation: Prioritize bugs based on severity and impact.

Risk: Team burnout from intensive bug fixing Mitigation: Monitor workload and adjust tasks as needed.

# Definition of Done

All bugs must be verified and tested before closure.

Documentation for each bug fix must be updated.

User communication must be clear and timely for each resolved issue.