# Sprint 9 Planning — Nutrivana

Sprint dates: April 29 to May 12, 2025

Resolve all critical bugs before our public launch on May 1 and ensure data security is verified. No new features will be developed this sprint.

# Team Capacity

| Person | Role | Available Days | Focus This Sprint |
| --- | --- | --- | --- |
| Arjun Mehta | CTO | 10 | Bug fixes and data testing |
| Priya Nair | Frontend Engineer | 10 | Bug fixes and UI adjustments |
| Kabir Sharma | Designer | 8 | Finalizing launch visuals |
| Ananya Iyer | Marketing | 10 | Executing launch campaign |
| Shristi Sharmistha | Product Manager | 10 | Overseeing launch preparations |

# Sprint Backlog

| Ticket ID | Title | Assignee | Story Points | Priority | Why This Sprint |
| --- | --- | --- | --- | --- | --- |
| CF-BUG-001 | Custom food edits reflecting in all dates | Arjun/Priya | 8 | P1 | This is a critical bug affecting user experience that must be fixed before launch. |
| CF-BUG-002 | Deleted custom food in past diary entries | Arjun | 5 | P2 | This issue could confuse users and needs resolution for a smooth launch. |
| AN-BUG-001 | 7-day trend missing days with no logs | Arjun/Priya | 5 | P0 | This is our highest priority as it directly impacts user trust and analytics. |
| AN-BUG-004 | Wrong color weight maintain in analysis | Arjun/Priya | 3 | P1 | Fixing this will enhance data accuracy for users. |
| AN-BUG-005 | DV% rounding in analysis | Priya/Arjun | 3 | P2 | This is necessary for accurate nutritional reporting. |
| TECH-005 | Data isolation testing | Arjun | 3 | P0 | Essential for ensuring user data security before public launch. |
| CF-EPIC-001 | Close Custom Food epic | Shristi | 1 | P0 | Finalizing this epic is crucial for our product stability before launch. |

# Success Criteria

All P0 bugs are resolved by May 5.

Data security tests are completed and verified.

Launch campaign is executed as planned on May 1.

# Dependencies

All critical bugs must be fixed before the public launch.

Data isolation testing must pass to ensure user security.

# Risks

Risk: AN-BUG-001 remains unresolved by April 30. Mitigation: Prioritize this bug and allocate additional resources if necessary.

Risk: Launch visuals are incomplete or not approved. Mitigation: Ensure Kabir has dedicated time to finalize visuals by April 30.

Risk: Public launch leads to unexpected user feedback. Mitigation: Prepare a rapid response team to address any issues immediately post-launch.

# Definition of Done

All bugs must be fixed and verified by at least one other team member.

Data security tests must show no vulnerabilities.

All launch materials must be ready and approved by the team.